PROJECT PLAN

CyberRisk Monitor

A Lightweight Rule-Based Cybersecurity Monitoring

and Risk Assessment Tool

UMGC CMSC 495 - Computer Science Capstone

Spring 2026

Team Members (alphabetical, last name):

Mustafa Black-Castle

Daniel S. Garrett (Shepard)

Nicholas Porpora*

Cassandra Santacruz

Version 1.0

Last Updated: January 20, 2026

# Table of Contents

Table of Contents	2

1. Introduction	3

2. Statement of Work	3

2.1 Project Overview	3

2.2 Project Deliverables	3

3. Project Scope	3

3.1 In Scope	3

3.2 Out of Scope	3

4. Team Member Roles	4

5. Requirements	5

5.1 Functional Requirements	5

5.2 Non-Functional Requirements	5

5.3 Technical Requirements	5

6. Case Scenarios	5

6.1 Primary Use Case: Security Analyst Review	5

6.2 Detection Scenarios	5

6.3 Error Handling Scenarios	6

7. Resource List	7

7.1 Development Tools	7

7.2 Reference Materials	7

8. Communication Plan	7

8.1 Communication Channels	7

8.2 Meeting Schedule	7

8.3 Contact List	8

9. Risk Management	9

10. Project Schedule	10

10.1 Schedule Summary	10

10.2 Detailed Schedule	10

10.3 Gantt Chart Overview	13

11. Milestones and Success Criteria	14

12. Document Approval	14

# 1. Introduction

This Project Plan document outlines the development approach for CyberRisk Monitor, a lightweight rule-based cybersecurity monitoring and risk assessment tool. The document provides a comprehensive roadmap including the statement of work, resource requirements, team roles, risk assessment, and detailed schedule for the 6-week development period.

The project is designed as a proof-of-concept demonstration rather than a full production system, focusing on practical application of core cybersecurity concepts including data handling, rule evaluation, and effective communication of security insights. The tool targets educational use and small teams seeking an accessible introduction to cybersecurity monitoring.

# 2. Statement of Work

## 2.1 Project Overview

The CyberRisk Monitor project focuses on developing a lightweight, rule-based cybersecurity monitoring and risk assessment tool that analyzes sample or simulated security logs using clearly defined rules to identify basic indicators of potential risk or suspicious activity.

## 2.2 Project Deliverables

- Log Parser Module: Component to ingest and parse various log formats (syslog, JSON, CSV)

- Rule Engine: Configurable rule-based analysis system for threat detection

- Risk Assessment Calculator: Algorithm to score and categorize detected risks

- Dashboard/Report Generator: Visual interface or summary report for findings

- Sample Data Sets: Simulated security logs for demonstration purposes

- Documentation: User guide, technical documentation, and final presentation

# 3. Project Scope

## 3.1 In Scope

- Analysis of simulated/sample security log data

- Implementation of 10-15 predefined detection rules

- Basic risk scoring and categorization (Low/Medium/High/Critical)

- Simple summary dashboard or report output

- Support for common log formats (syslog, JSON, CSV)

- Command-line and/or basic GUI interface

## 3.2 Out of Scope

- Real-time network traffic monitoring

- Integration with live production systems

- Machine learning-based threat detection

- Automated incident response or remediation

- Enterprise-scale log aggregation

- Compliance reporting (HIPAA, PCI-DSS, etc.)

# 4. Team Member Roles

Given our team size of four members, each team member will fulfill multiple roles throughout the project lifecycle to ensure successful completion.

| Role | Assigned To | Responsibilities |
| --- | --- | --- |
| Project Manager | Mustafa Black-Castle | Leads team meetings, tracks progress, coordinates deliverables, manages schedule and risks, primary client communication |
| Lead Developer | Daniel S. Garrett | Oversees architecture decisions, code reviews, maintains code quality standards, develops core rule engine |
| Backend Developer | Cassandra Santacruz | Implements log parser, develops risk assessment algorithms, creates sample data sets |
| Frontend/QA Developer | Nicolas Porpora (Lead Dev as backup) | Develops dashboard/report interface, creates test plans, performs system testing, documentation |

Note: All team members will participate in coding, code review, and testing activities. Roles indicate primary responsibilities but are not exclusive.

# 5. Requirements

## 5.1 Functional Requirements

- FR-01: System shall parse security logs in syslog, JSON, and CSV formats

- FR-02: System shall apply configurable detection rules to parsed log data

- FR-03: System shall detect common attack patterns (brute force, port scanning, privilege escalation)

- FR-04: System shall calculate risk scores for detected threats

- FR-05: System shall categorize risks as Low, Medium, High, or Critical

- FR-06: System shall generate summary reports of findings

- FR-07: System shall display results through a dashboard or report interface

- FR-08: System shall allow users to customize detection rule thresholds

## 5.2 Non-Functional Requirements

- NFR-01: System shall process 10,000 log entries within 30 seconds

- NFR-02: User interface shall be intuitive for users with basic technical knowledge

- NFR-03: System shall include comprehensive error handling and logging

- NFR-04: Code shall be well-documented and follow consistent coding standards

## 5.3 Technical Requirements

- Programming Language: Python 3.10+ (primary) with potential JavaScript for dashboard

- Operating System: Cross-platform (Windows, macOS, Linux)

- Version Control: Git with GitHub repository

- Dependencies: Standard Python libraries, potential use of Flask/Streamlit for dashboard

- Data Storage: JSON/YAML for rules configuration, SQLite optional for persistence

# 6. Case Scenarios

## 6.1 Primary Use Case: Security Analyst Review

- User launches CyberRisk Monitor application

- User selects or uploads log file(s) for analysis

- System parses logs and applies detection rules

- System calculates risk scores and categorizes findings

- Dashboard displays summary with threat counts by severity

- User drills down into specific alerts for details

- User exports report for documentation purposes

## 6.2 Detection Scenarios

Brute Force Detection:

- System detects 50+ failed login attempts from same IP within 5 minutes

- Alert generated with HIGH severity, displays source IP and timestamp range

Port Scanning Detection:

- System identifies connection attempts to 20+ different ports from single source

- Alert generated with MEDIUM severity, lists targeted ports

Privilege Escalation Detection:

- System detects sudo/admin commands from non-privileged user accounts

- Alert generated with CRITICAL severity, identifies user and commands

## 6.3 Error Handling Scenarios

- Invalid log format: System displays clear error message and skips malformed entries

- Empty log file: System notifies user that no data was found to analyze

- Missing rule configuration: System uses default rules and warns user

- Large file processing: System shows progress indicator for files over threshold

# 7. Resource List

## 7.1 Development Tools

| Resource | Details |
| --- | --- |
| Version Control | GitHub Org page- https://github.com/CMSC-495-capstone-spring2026-cyberrisk GitHub Repo page - https://github.com/CMSC-495-capstone-spring2026-cyberrisk/CyberRisk# |
| IDE/Editor | VS Code, PyCharm, or team member preference |
| Programming Language | Python 3.10+ with standard libraries |
| Dashboard Framework | Streamlit or Flask (TBD based on team preference) |
| Testing Framework | pytest for unit testing |
| Documentation | Markdown, Google Docs for collaborative editing |

## 7.2 Reference Materials

- OWASP Security Guidelines

- NIST Cybersecurity Framework

- Common log format specifications (RFC 5424 for syslog)

- Sample security datasets from public repositories

# 8. Communication Plan

## 8.1 Communication Channels

| Channel | Purpose | Details |
| --- | --- | --- |
| Discord Server | Primary daily communication, quick questions, file sharing | https://discord.gg/NVQJByxh |
| LEO Discussion | Formal team updates, assignment submissions | UMGC LEO Course Site |
| Weekly Meetings | Sprint planning, progress review, blockers | Zoom/Discord - Schedule TBD |
| GitHub | Code reviews, issue tracking, pull requests | Repository Issues/PRs |
| Email | Backup communication, formal notices | UMGC student emails |

## 8.2 Meeting Schedule

- Weekly Team Meeting: [Day/Time TBD by team] - Sprint review and planning

- Ad-hoc meetings scheduled via Discord as needed for specific issues

- Team members expected to check Discord daily and respond within 24 hours

## 8.3 Contact List

| Name | Role | Email |
| --- | --- | --- |
| Mustafa Black-Castle | Project Manager | mblackcastle@student.umgc.edu |
| Daniel S. Garrett | Lead Developer | DGarrett22@student.umgc.edu |
| Cassandra Santacruz | Backend Developer | csantacruz3@student.umgc.edu |
| Nicolas Porpora | Frontend/QA Developer | porpora777@gmail.com |
| Matthew Gonzales | Course Instructor | matt.gonzales@faculty.umgc.edu |

# 9. Risk Management

The following table identifies potential risks to project success along with probability assessments, impact analysis, and mitigation strategies.

| Risk | Prob. | Impact | Impact Description | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Team availability conflicts | High | High | Different schedules may slow communication and progress | Establish fixed meeting times; use async communication via Discord |
| Unfamiliarity with cybersecurity concepts | Medium | Medium | Learning curve could delay implementation | Research during Week 3; use well-documented security patterns |
| Scope creep | Medium | High | Adding features beyond original scope delays delivery | Strict adherence to defined scope; defer enhancements to backlog |
| Technical integration issues | Medium | Medium | Components may not work together as expected | Early integration testing; modular design with clear interfaces |
| Inadequate testing time | Medium | High | Bugs discovered late could prevent successful demo | Test-driven development; dedicated testing phase in Week 7 |
| Team member unavailability | Low | High | Loss of team member impacts deliverables | Cross-training on components; documented code standards |

# 10. Project Schedule

## 10.1 Schedule Summary

The project spans 6 weeks (Weeks 3-8 of the course), with deliverables due each Tuesday at 11:59 PM EST.

| Week | Dates | Phase | Key Deliverable |
| --- | --- | --- | --- |
| Week 3 | Jan 21 - Jan 27 | Planning & Design | Project Plan (this document) |
| Week 4 | Jan 28 - Feb 3 | Design & Initial Development | Architecture Design, Log Parser |
| Week 5 | Feb 4 - Feb 10 | Core Development | Rule Engine, Risk Calculator |
| Week 6 | Feb 11 - Feb 17 | Integration & Dashboard | Dashboard/Reports, Integration |
| Week 7 | Feb 18 - Feb 24 | Testing & Refinement | Test Plan, Bug Fixes, User Guide |
| Week 8 | Feb 25 - Mar 3 | Final Delivery | Final Report, Presentation |

## 10.2 Detailed Schedule

Week 3: Planning & Design (Jan 21 - Jan 27)

| Task | Owner | Due |
| --- | --- | --- |
| Finalize project plan document | All | Jan 27 |
| Set up GitHub repository structure | Lead Dev | Jan 23 |
| Research cybersecurity log formats | Backend Dev | Jan 25 |
| Define initial detection rules list | Lead Dev | Jan 26 |
| Create sample log data files | Backend Dev | Jan 27 |

Week 4: Design & Initial Development (Jan 28 - Feb 3)

| Task | Owner | Due |
| --- | --- | --- |
| Complete system architecture document | Lead Dev | Jan 30 |
| Implement log parser module (syslog) | Backend Dev | Feb 1 |
| Implement log parser module (JSON/CSV) | Backend Dev | Feb 3 |
| Begin rule engine framework | Lead Dev | Feb 3 |
| Design dashboard wireframes | Frontend/QA | Feb 2 |

Week 5: Core Development (Feb 4 - Feb 10)

| Task | Owner | Due |
| --- | --- | --- |
| Complete rule engine with 5+ rules | Lead Dev | Feb 7 |
| Implement risk scoring algorithm | Backend Dev | Feb 8 |
| Implement risk categorization logic | Backend Dev | Feb 10 |
| Add additional detection rules (10+ total) | Lead Dev | Feb 10 |
| Unit tests for parser and rules | Frontend/QA | Feb 10 |

Week 6: Integration & Dashboard (Feb 11 - Feb 17)

| Task | Owner | Due |
| --- | --- | --- |
| Integrate all modules | All | Feb 13 |
| Implement dashboard/report interface | Frontend/QA | Feb 15 |
| Add export/report generation | Frontend/QA | Feb 16 |
| Integration testing | All | Feb 17 |
| Code review and refactoring | Lead Dev | Feb 17 |

Week 7: Testing & Refinement (Feb 18 - Feb 24)

| Task | Owner | Due |
| --- | --- | --- |
| Complete test plan document | Frontend/QA | Feb 20 |
| System testing and bug fixes | All | Feb 22 |
| Write user guide documentation | PM | Feb 23 |
| Performance optimization | Lead Dev | Feb 24 |
| Final code freeze | All | Feb 24 |

Week 8: Final Delivery (Feb 25 - Mar 3)

| Task | Owner | Due |
| --- | --- | --- |
| Compile final project report | PM | Feb 28 |
| Create presentation slides | All | Mar 1 |
| Presentation rehearsal | All | Mar 2 |
| Final submission | PM | Mar 3 |
| Project presentation | All | Mar 3 |

## 10.3 Gantt Chart Overview

The following table provides a visual timeline of major project phases across the 6-week development period.

| Phase/Task | Wk 3 | Wk 4 | Wk 5 | Wk 6 | Wk 7 | Wk 8 |
| --- | --- | --- | --- | --- | --- | --- |
| Project Planning |  |  |  |  |  |  |
| Architecture Design |  |  |  |  |  |  |
| Log Parser Development |  |  |  |  |  |  |
| Rule Engine Development |  |  |  |  |  |  |
| Risk Assessment Module |  |  |  |  |  |  |
| Dashboard/Reports |  |  |  |  |  |  |
| Integration |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |
| Documentation |  |  |  |  |  |  |
| Final Delivery |  |  |  |  |  |  |

Legend:

■ Planning/Design   ■ Development   ■ UI/Dashboard   ■ Integration

■ Testing   ■ Documentation   ■ Final Delivery

# 11. Milestones and Success Criteria

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| M1 | Jan 27 - Project Plan Complete | Approved project plan with defined scope, roles, and schedule |
| M2 | Feb 3 - Core Modules Ready | Log parser processes all 3 formats; rule engine framework operational |
| M3 | Feb 10 - Analysis Engine Complete | 10+ rules implemented; risk scoring produces valid categorizations |
| M4 | Feb 17 - Integration Complete | All modules integrated; dashboard displays findings correctly |
| M5 | Feb 24 - Testing Complete | All test cases pass; documented user guide available |
| M6 | Mar 3 - Final Delivery | Successful demonstration; all documentation submitted |

# 12. Document Approval

This project plan has been reviewed and approved by the following team members:

| Name | Role | Date |
| --- | --- | --- |
| Mustafa Black-Castle | Project Manager | 20 Jan 2026 |
| Daniel S. Garrett | Lead Developer | 20 Jan 2026 |
| Cassandra Santacruz | Backend Developer | 20 Jan 2026 |
| Nicolas Porpora | Frontend/QA Developer | 20 Jan 2026 |